HOLY GRAIL REFINERY

Backend Developer Checklist

v3.0 Final  ·  March 2026  ·  Gap-Analysis Enhanced  ·  Industry Standards Applied

ABOUT THIS DOCUMENT

This is the complete, final backend implementation checklist for the Holy Grail Refinery — a 35-agent AI-powered distributed software engineering system. It incorporates the original 158 implementation tasks from v1.0, enriched and extended with 113 additional tasks identified during a structured gap analysis against 12 industry standards. All tasks are unified into a single authoritative checklist organized across 12 sections. Every task must be completed and verified before the system advances to enterprise customer readiness review.

| 271 Total Tasks | 12 Sections | 35 AI Agents | 8+ Standards | 6 Bus Protocols |
| --- | --- | --- | --- | --- |

INDUSTRY STANDARDS APPLIED

| Standard | Description | Applies To |
| --- | --- | --- |
| NIST SP 800-52 Rev 2 | TLS configuration requirements — minimum TLS 1.2, cipher suites | Sections 2, 6, 7 |
| NIST SP 800-207 | Zero Trust Architecture — no implicit trust between services | Sections 5, 6, 7 |
| NIST SP 800-61 Rev 2 | Incident response lifecycle: detect → contain → eradicate → recover | Sections 7, 10 |
| OWASP API Security Top 10 | API1–API10: broken auth, injection, SSRF, security misconfiguration | Sections 6, 7, 9 |
| Google SRE Book | SLOs, error budgets, blameless post-mortems, capacity planning | Sections 9, 10 |
| DORA Research (2023) | Elite: deploy on-demand, MTTR <1h, change failure rate <5% | Section 11 |
| STRIDE Threat Model | Spoofing, Tampering, Repudiation, Info Disclosure, DoS, EoP | Section 7 |
| SOC 2 Type II | CC6 (access), CC7 (system ops), A1 (availability) trust criteria | Sections 7, 12 |
| EO 14028 / SLSA Level 2 | Software supply chain: SBOM, provenance, hermetic build | Sections 7, 11 |
| GitOps Principles | Git as single source of truth, all changes via PR, automated sync | Sections 1, 11 |
| OpenTelemetry (CNCF) | Three pillars: metrics + logs + traces in OTLP format | Sections 1, 5, 10 |
| CMMC Level 1 (baseline) | 17 baseline controls for DoD supply chain eligibility | Section 12 |

HOW TO USE

Work through sections 1–12 in order. Check ☐ each task when completed and verified — not when started. Do not advance to the next section until every task in the current section is confirmed working. Tasks include specific thresholds (e.g., coverage ≥ 80%, P99 < 500ms, 999/1000 tests pass) — these are non-negotiable requirements, not targets. All completed tasks should be signed off by a second developer before production deployment.

| # | Section | Tasks | Status |
| --- | --- | --- | --- |
| 1 | Infrastructure & Environment | 22 | ☐ Not Started |
| 2 | Semantic Bus (Redis) | 25 | ☐ Not Started |
| 3 | MCP Server & Protocol Validation | 20 | ☐ Not Started |
| 4 | Database Layer (Five Databases) | 28 | ☐ Not Started |
| 5 | Agent Base Classes & Architecture | 29 | ☐ Not Started |
| 6 | API Gateway Layer | 26 | ☐ Not Started |
| 7 | Security & Secrets Management | 23 | ☐ Not Started |
| 8 | LogicNode Pipeline & Refined-IR | 16 | ☐ Not Started |
| 9 | Testing & Quality Assurance | 23 | ☐ Not Started |
| 10 | Monitoring, Observability & SRE | 22 | ☐ Not Started |
| 11 | DevOps, CI/CD & Release Management | 22 | ☐ Not Started |
| 12 | Compliance, Data Governance & Documentation | 15 | ☐ Not Started |
|  | TOTAL | 271 |  |

| 1. Infrastructure & Environment Docker Engine · AW1 Hardware · Container Hardening · IaC |  |
| --- | --- |
| ☐ | Docker Engine v24+ installed on AW1 machine and daemon running with verified docker info output |
| ☐ | Docker Compose v2 configured, tested with a simple hello-world deployment, and confirmed with docker compose version |
| ☐ | docker-compose.yml created with all 35 agent service definitions, correct image references, and treated as Infrastructure as Code (IaC) — all changes go through PR review, no manual edits on server |
| ☐ | Environment-specific override files defined: docker-compose.dev.yml, docker-compose.staging.yml, docker-compose.prod.yml using Docker Compose override pattern |
| ☐ | hgr-network bridge network defined in compose file and verified with docker network inspect |
| ☐ | Resource limits set on every container: Executive agents (1GB RAM / 1.0 CPU), Support agents (512MB RAM / 0.5 CPU), Specialist agents (768MB RAM / 0.75 CPU) |
| ☐ | .env file created with all secrets — confirmed in .gitignore, never committed to Git, and all developers briefed |
| ☐ | Volume mounts defined: redis-data, postgres-data, milvus-data — all using local driver with named volumes (not bind mounts in production) |
| ☐ | Healthcheck definitions added to every container: test command, interval (10s), timeout (3s), retries (5), start_period (30s) |
| ☐ | NVIDIA Container Toolkit installed and GPU passthrough configured for RTX 4060 Ti — verified with nvidia-smi from inside a container |
| ☐ | Host OS memory budget enforced: 4GB reserved for OS, 28GB allocated to containers (32GB total AW1 RAM) — swap disabled to prevent silent performance degradation |
| ☐ | Startup dependency order enforced via depends_on with condition: service_healthy — Redis → Postgres → Milvus → Agents |
| ☐ | Container restart policy set to unless-stopped on all services — automatically recovers from crashes and host reboots |
| ☐ | All Docker containers run as non-root user: USER directive in Dockerfile sets UID ≥ 1000 — root containers are a P0 security risk |
| ☐ | Read-only root filesystem enforced: read_only: true in compose with tmpfs mounts for /tmp and /var/run — prevents container-level persistence of malicious writes |
| ☐ | Linux kernel capabilities dropped on all containers: cap_drop: [ALL] with only required caps added back via cap_add (e.g. NET_BIND_SERVICE only if needed) |
| ☐ | Default seccomp profile applied to all containers — blocks 44 dangerous syscalls including ptrace, kexec_load, and mount |
| ☐ | ulimits configured per service: nofile soft/hard limits (65536) to prevent file descriptor exhaustion under agent load spikes |
| ☐ | Docker daemon log driver configured: json-file with max-size: 100m, max-file: 5 — prevents disk exhaustion from unbounded container logs |
| ☐ | OOM killer disabled for critical infrastructure containers (Redis, Postgres): oom_score_adj: -1000 — these must never be killed under memory pressure |
| ☐ | Jaeger distributed tracing container deployed for OpenTelemetry trace collection — all cross-agent request paths are traceable end-to-end |
| ☐ | Hardware inventory documented: AW1 specs (i7-14700F, RTX 4060 Ti, 32GB RAM, 1TB SSD), firmware versions, OS patch level, last update date |
| 2. Semantic Bus (Redis) Message Transport · Six Protocol Channels · Persistence · HA · Encryption |  |
| ☐ | Redis 7.2-alpine container deployed and named hgr-redis-bus with verified connectivity from all agent containers |
| ☐ | redis.conf mounted as volume: maxmemory 3GB, maxmemory-policy allkeys-lru, tcp-keepalive 300 |
| ☐ | AOF persistence enabled: appendonly yes, appendfsync everysec, auto-aof-rewrite-percentage 100 |
| ☐ | RDB snapshots configured: save 900 1 / save 300 10 / save 60 10000 — dual persistence for durability |
| ☐ | Redis TLS/SSL configured: tls-port 6380, tls-cert-file, tls-key-file, tls-ca-cert-file — all connections encrypted in transit per NIST SP 800-52 |
| ☐ | REDIS_PASSWORD set (minimum 32-char random string) with requirepass enforced — plain-text auth only if TLS is active |
| ☐ | Redis ACL (Access Control List) configured: each agent role has minimum-privilege ACL entry — agents can only access channels they own, not subscribe to other agents' inboxes |
| ☐ | Redis Sentinel evaluated for high availability: minimum 3 sentinel nodes recommended for production — single-node Redis is a SPOF; document accepted risk if sentinel is deferred |
| ☐ | Six protocol channel namespaces created and tested: protocol:alpha:* (CEO→Pod directives), protocol:beta:* (LogicNode production), protocol:delta:* (audit), protocol:sigma:* (knowledge broadcasts), protocol:omega:* (user comms), protocol:rho:* (traffic control) |
| ☐ | Agent inbox channels registered: agent:{AGENT_ID}:inbox for all 35 agents — verified each agent can publish and subscribe to its own inbox only |
| ☐ | Pod broadcast channels active: pod:A:broadcast / pod:B:broadcast / pod:C:broadcast / pod:D:broadcast |
| ☐ | System monitoring channels initialized: system:heartbeat (all agents publish every 30s) and system:alerts (CEO and monitoring subscribe) |
| ☐ | Dead Letter Queue (DLQ) implemented: failed messages routed to dlq:{protocol} channels, /dlq API endpoint exposes queue with limit/offset pagination, retry logic with exponential backoff |
| ☐ | DLQ max-age policy enforced: messages older than 24 hours archived to MinIO cold storage and purged from Redis — unbounded DLQ growth causes memory exhaustion |
| ☐ | Message priority queue implemented: critical > high > normal > low — priority respected during bus saturation events |
| ☐ | Message schema_version field mandatory on every message envelope — version mismatch triggers DLQ routing, not silent discard (backward compatibility requirement) |
| ☐ | All message consumers implement idempotency keys (message_id deduplication) — duplicate delivery under at-least-once semantics is safe and does not cause double-processing |
| ☐ | Per-agent rate limiting configured in MCP server middleware: configurable per agent role, burst allowance defined |
| ☐ | Message retention TTL set to 1 hour for debug replay capability — configurable per channel type |
| ☐ | Keyspace notifications enabled: notify-keyspace-events Ex — enables event-driven workflows on key expiry |
| ☐ | RedisClient wrapper class implemented: connection pooling (max_connections=50), socket keepalive, health_check_interval=30 |
| ☐ | CircuitBreaker pattern implemented: failure_threshold=5, recovery_timeout=60s — prevents cascade failures when Redis is degraded |
| ☐ | Exponential backoff with jitter on all Redis reconnection logic — avoids thundering herd when Redis recovers from downtime |
| ☐ | Redis Streams configured for Protocol Rho event log: stream-node-max-entries 100 — provides ordered, persistent event history |
| ☐ | redis_exporter sidecar deployed: exports Redis INFO metrics to Prometheus — tracked metrics: connected_clients, used_memory, rdb_last_bgsave_status, instantaneous_ops_per_sec, keyspace_hits/misses ratio |
| 3. MCP Server & Protocol Validation FastAPI Message Router · Six-Protocol Schemas · API Standards · Observability |  |
| ☐ | FastAPI MCP server implemented in semantic_bus/mcp_server.py — OpenAPI 3.1 spec auto-generated at /docs and /redoc |
| ☐ | OpenAPI spec versioned and published as API contract — breaking changes require version bump (v1 → v2), not silent modification |
| ☐ | AlphaMessage Pydantic v2 schema: validates CEO → Pod directive messages including schema_version, priority, target_pod, directive_type |
| ☐ | BetaMessage Pydantic v2 schema: validates LogicNode production output including logicnode_id, confidence_score, source_language, payload |
| ☐ | DeltaMessage Pydantic v2 schema: validates QC/Audit Agent audit messages including audit_result, verification_method, tolerance_score |
| ☐ | SigmaMessage Pydantic v2 schema: validates IS Agent knowledge broadcast messages including knowledge_type, embedding_ref, relevance_scope |
| ☐ | OmegaMessage Pydantic v2 schema: validates PM ↔ CEO user-facing messages including feature_contract, visual_blueprint, user_intent |
| ☐ | RhoMessage Pydantic v2 schema: validates API Broker traffic control messages including token_budget, rate_limit_action, agent_target |
| ☐ | MessageEnvelope model complete: message_id (UUID4), schema_version, protocol, sender, recipient, timestamp (ISO 8601), payload, priority |
| ☐ | Message size limit enforced: payload capped at 1MB — payloads exceeding limit rejected with HTTP 413 before Redis publish attempt |
| ☐ | POST /send endpoint: validates schema, enforces size limit, verifies sender identity, routes to correct Redis channel — returns message_id on success |
| ☐ | Proper HTTP status codes: 200 (success), 400 (validation error), 413 (payload too large), 422 (unprocessable entity), 503 (Redis unavailable) — not generic 500 for all errors |
| ☐ | Protocol routing table maps (protocol + recipient) → target Redis channel — routing table is configuration-driven, not hardcoded |
| ☐ | Agent identity verification: sender field in MessageEnvelope validated against JWT claim — agents cannot impersonate each other |
| ☐ | publish_and_wait() implemented: synchronous request-response with configurable timeout (default 10s) — caller receives response or TimeoutError |
| ☐ | Message validation middleware returns structured error on schema mismatch: { error, field, message, schema_version } — not raw Pydantic exception |
| ☐ | Dead letter queue write-path triggered on routing failures, invalid recipients, or Redis publish errors — all failures are logged |
| ☐ | OpenTelemetry span emitted per message processed: includes protocol, sender, recipient, routing_latency_ms, success/fail — enables distributed trace correlation |
| ☐ | MCP server graceful shutdown: SIGTERM handler drains in-flight messages before process exits (configurable drain_timeout: 30s) |
| ☐ | Pact consumer-driven contract tests written for all 6 protocol schemas — API changes that break message consumers are caught before deployment |
| 4. Database Layer (Five Databases) PostgreSQL · Milvus · Redis Registry · MinIO · SQLite — Migrations · Encryption · Backup |  |
| ☐ | PostgreSQL 16 container deployed as hgr-postgres with 4GB RAM limit and resource reservation of 2GB |
| ☐ | pgvector extension enabled via 01_extensions.sql Alembic migration |
| ☐ | uuid-ossp extension enabled for UUID primary key generation |
| ☐ | Alembic migration framework in place: ALL schema changes go through numbered migration files, never direct DDL in production — migrations run automatically in CI pipeline before deployment |
| ☐ | Migration files version-controlled, reviewed via PR, and rollback migration written alongside every forward migration |
| ☐ | missions table created: id (UUID PK), title, status, feature_contract (JSONB), created_at, updated_at — status column has CHECK constraint |
| ☐ | agent_tasks table created: id (UUID PK), mission_id (UUID FK → missions.id ON DELETE RESTRICT), agent_id, task (JSONB), status, output (JSONB), created_at, updated_at |
| ☐ | document_chunks table created: id (UUID PK), mission_id (UUID FK), content TEXT, embedding VECTOR(1536), metadata (JSONB), created_at |
| ☐ | audit_log table created: id (UUID PK), agent_id, action, details (JSONB), timestamp — append-only enforced via row-level security (INSERT only role) |
| ☐ | Foreign key constraints enforced with ON DELETE RESTRICT on all FK relationships — orphaned records prevented at DB layer, not only application layer |
| ☐ | Database CHECK and NOT NULL constraints defined in schema migrations — data validation at DB layer as defense-in-depth below application layer |
| ☐ | Performance indexes created (03_indexes.sql): HNSW index on embedding column, B-tree indexes on mission_id, agent_id, status, created_at |
| ☐ | Development seed data in 04_seed.sql — seed is idempotent (INSERT ... ON CONFLICT DO NOTHING) and safe to re-run |
| ☐ | PostgresClient class: execute_query(), execute_many(), fetch_one(), fetch_all(), all with type hints and async/await |
| ☐ | Connection pooling: asyncpg or psycopg3 pool configured (min_size=5, max_size=20) — pool exhaustion alert at 80% utilization |
| ☐ | PostgreSQL transparent data encryption or LUKS filesystem encryption enabled for data at rest — required for defense contractor workloads (CMMC Level 2+) |
| ☐ | MinIO server-side encryption (SSE-S3) enabled for all stored objects — encryption keys managed separately from data |
| ☐ | PostgreSQL roles follow least privilege: application_role has SELECT/INSERT/UPDATE only on required tables — no DROP, TRUNCATE, or schema modification from application credentials |
| ☐ | Milvus deployed for vector storage (Knowledge Lake) with 8GB RAM — collection schemas defined with index type HNSW (ef_construction=200, M=16) |
| ☐ | MinIO deployed for object storage (Model Store) — bucket policies defined, versioning enabled on critical buckets |
| ☐ | LogicNode Registry: Redis data structures for active working nodes + Git repository for immutable versioned history |
| ☐ | Traceability Ledger: SQLite with WAL mode, append-only audit tables, and page_size=4096 for write performance |
| ☐ | Automated daily pg_dump backup to encrypted MinIO bucket — 30-day retention, restore tested monthly, RTO < 4h / RPO < 24h documented |
| ☐ | Point-in-Time Recovery (PITR) tested: WAL archive configured, recovery to any second within 24h verified in staging environment |
| ☐ | PostgreSQL streaming replication configured and tested: replica lag monitored, failover procedure documented and drilled |
| ☐ | pg_stat_statements extension enabled: slow queries >100ms logged, reviewed weekly, indexed or rewritten before production threshold violations |
| ☐ | postgres_exporter sidecar exports metrics to Prometheus: pg_stat_activity (connections), transaction rate, lock wait time, replication lag |
| ☐ | VACUUM/ANALYZE cron job scheduled nightly at 2AM — bloat monitored with pgstattuple, REINDEX scheduled quarterly |
| 5. Agent Base Classes & Architecture 35-Agent Implementation · Context Isolation · Lifecycle · Self-Healing · Observability |  |
| ☐ | BaseAgent abstract class implemented with standardized 8-part profile framework: Identity, Capabilities, Protocols, Communication, Decision-Making, Metrics, Ethics, Grounding |
| ☐ | Each of the 35 agents has its own isolated API key — no shared keys between agents, no key reuse across containers |
| ☐ | Context isolation enforced at container level: separate network namespace, no shared volumes between agent containers, no cross-agent context bleeding confirmed under test |
| ☐ | LangGraph state machine wired and tested for each agent type — state transitions logged to Traceability Ledger |
| ☐ | Agent startup readiness probe: agent publishes AGENT_READY to system:heartbeat only after Redis, Postgres, and Milvus connections are verified — not on container start alone |
| ☐ | Agent graceful shutdown protocol: on SIGTERM, agent completes current task (up to 60s), publishes AGENT_SHUTTING_DOWN to bus, then exits cleanly — no task abandonment |
| ☐ | Dead agent detection: CEO/Grand Manager detects 3 missed heartbeats and triggers agent restart via Docker API — self-healing architecture with restart backoff |
| ☐ | Each agent has unit-testable AgentLogic class separated from transport — agent business logic testable without running Redis or Docker |
| ☐ | Per-agent LLM token budget enforced by Accountant agent: agent is paused (not killed) when budget exceeded, resumes next billing cycle — prevents runaway spend |
| ☐ | Structured logging (JSON format) emitted from every agent: each log entry includes agent_id, mission_id, trace_id, level, message, timestamp — enables log correlation across all 35 agents |
| ☐ | Each agent exposes Prometheus /metrics endpoint: tasks_processed_total, tasks_failed_total, task_latency_seconds (histogram), llm_tokens_consumed_total |
| ☐ | Agent task handlers are idempotent: receiving the same task twice produces identical output and does not corrupt state — safe under at-least-once message delivery |
| ☐ | PM Agent: Feature Contract generation from natural language input, Vision-AI visual verification of outputs, sole point of human contact |
| ☐ | CEO / Grand Manager: cross-pod logic fusion, Global State Graph ownership, mission orchestration, dead agent detection, error budget tracking |
| ☐ | API Broker: token traffic control, AES-256 vault management for all 35 API keys, cost optimization, vault access audit logging |
| ☐ | Accountant: real-time budget enforcement, per-mission cost tracking, FinOps dashboards, alert on budget threshold breach |
| ☐ | Security Agent: per-LogicNode vulnerability scanning using SAST patterns, threat model evaluation, security flag on suspicious nodes |
| ☐ | IS Agent: Knowledge Lake indexing, semantic search via Milvus, Sigma protocol knowledge broadcasts, RAG context provision |
| ☐ | Version Control Agent: Git operations (commit, branch, tag, diff), state snapshotting per mission phase, rollback support |
| ☐ | Compliance Agent: OSS license tracking per LogicNode, IP provenance recording, GPL contamination flag, compliance report generation |
| ☐ | Hardware-Mapping Injector: platform-specific optimization for AW1 (i7-14700F AVX-512, RTX 4060 Ti CUDA), binary tuning |
| ☐ | System Integration Tester: end-to-end validation pipeline, test result publishing to Traceability Ledger, SIT pass/fail gate |
| ☐ | Deployment Agent: zero-dependency binary packaging, environment provisioning, smoke test execution post-deploy |
| ☐ | Pod A (Dynamic Languages): Python Specialist, JavaScript Specialist, Ruby Specialist, PHP Specialist, Pod-A Sub-Manager, Pod-A QC/Audit Agent |
| ☐ | Pod B (Systems Languages): C Specialist, C++ Specialist, Rust Specialist, Zig Specialist, Pod-B Sub-Manager, Pod-B QC/Audit Agent |
| ☐ | Pod C (Enterprise Languages): Java Specialist, C# Specialist, Scala Specialist, Kotlin Specialist, Pod-C Sub-Manager, Pod-C QC/Audit Agent |
| ☐ | Pod D (Mathematical Languages): MATLAB Specialist, R Specialist, Julia Specialist, Mathematica Specialist, Pod-D Sub-Manager, Pod-D QC/Audit Agent |
| ☐ | QC/Audit formal verification gate: 0.0001% tolerance enforced (999 of 1000 tests must pass), verification method documented per pod (model checking / abstract interpretation) |
| ☐ | All 35 containers boot successfully, pass healthcheck, and publish heartbeat to system:heartbeat within 60s of docker compose up |
| 6. API Gateway Layer FastAPI REST · WebSocket · Middleware Stack · TLS · API Security Standards |  |
| ☐ | FastAPI application initialized — OpenAPI 3.1 spec at /docs, /redoc, and /openapi.json — spec is versioned in Git |
| ☐ | HTTPS/TLS enforced: TLS 1.2 minimum, TLS 1.3 preferred, HTTP on port 80 redirects to HTTPS 443 (NIST SP 800-52 Rev 2) |
| ☐ | TLS certificate management configured: Let's Encrypt (dev/staging) or internal CA (production) — certificate expiry monitored with 30-day advance alert |
| ☐ | JWT authentication middleware: tokens signed with RS256 (asymmetric), 15-minute expiry, refresh token rotation on use, refresh tokens invalidated on logout |
| ☐ | API key rotation endpoint: POST /api/v1/auth/rotate — rolling key rotation without downtime, old key valid for 24h grace period |
| ☐ | Request correlation ID middleware: UUID assigned per request, propagated as X-Correlation-ID header to all downstream agents and logs |
| ☐ | Input validation and sanitization on all request parameters — injection prevention at gateway layer (OWASP API Security Top 10: API1, API3) |
| ☐ | Response security headers enforced: X-Content-Type-Options: nosniff, X-Frame-Options: DENY, Strict-Transport-Security: max-age=31536000; includeSubDomains |
| ☐ | Structured error handling middleware: all errors return { error_code, message, request_id, timestamp } — raw stack traces never exposed to clients |
| ☐ | Rate limiting: per-client (JWT + IP), sliding window algorithm, configurable per endpoint — 429 Too Many Requests with Retry-After header |
| ☐ | Bulkhead pattern: agent-facing endpoints and user-facing endpoints use separate Uvicorn worker pools — one subsystem overload cannot block the other |
| ☐ | Request timeout policy: 30s maximum on all endpoints, configurable per route — no hanging requests exhausting worker threads |
| ☐ | CORS configuration: strict origin whitelist (Mission Control frontend URL only), preflight caching, no wildcard origins in production |
| ☐ | GET/POST/PATCH/DELETE /api/v1/missions: full CRUD with cursor-based pagination (limit/cursor), JSONB filtering on feature_contract fields |
| ☐ | POST /api/v1/tasks: create task, returns { task_id, estimated_completion }; GET /api/v1/tasks/{id}: status polling with ETag caching |
| ☐ | GET /api/v1/logicnodes: list with filters (language, pod, status, confidence_min), cursor pagination, sort by created_at or confidence_score |
| ☐ | GET /api/v1/agents: all 35 agents with health status, last_heartbeat, tasks_in_flight, token_budget_remaining |
| ☐ | GET /api/v1/agents/{id}/metrics: per-agent Prometheus metrics exposed as JSON for Mission Control dashboard |
| ☐ | WebSocket endpoint at /ws: streams real-time events to Mission Control — event types: agent_state_change, logicnode_event, bus_activity, system_alert, mission_progress |
| ☐ | WebSocket connection authenticated via JWT query parameter or Authorization header on upgrade request |
| ☐ | API versioning enforced: /api/v1/ is stable, /api/v2/ for breaking changes — deprecation policy: 6-month minimum notice period, sunset header on deprecated endpoints |
| ☐ | Prometheus RED metrics exported: requests_total, request_duration_seconds (histogram with P50/P95/P99 labels), errors_total by status code and endpoint |
| ☐ | Gunicorn + Uvicorn: 4 workers, 120s timeout, --access-logfile - (stdout), graceful_timeout=30s |
| ☐ | API service defined with 2 Docker replicas behind a load balancer — replica health independently monitored |
| ☐ | TypeScript HGRClient SDK generated from OpenAPI spec: typed methods for all endpoints, retry logic built-in, shipped as npm package for Mission Control |
| ☐ | GET /dlq: dead letter queue inspection with limit/offset, filter by protocol, includes message_id, timestamp, failure_reason, retry_count |
| 7. Security & Secrets Management Zero Trust · AES-256 Vault · STRIDE · Supply Chain · SAST/DAST · Incident Response |  |
| ☐ | STRIDE threat model documented and reviewed for each major component: Spoofing, Tampering, Repudiation, Information Disclosure, Denial of Service, Elevation of Privilege — threat model reviewed quarterly |
| ☐ | Zero Trust Architecture implemented per NIST SP 800-207: no implicit trust between containers — every inter-service call requires authentication even on internal network |
| ☐ | mTLS (mutual TLS) enforced for agent-to-MCP-server communication: both sides present certificates, eliminating agent impersonation attacks — certificate rotation automated |
| ☐ | API Key Vault: AES-256-GCM encrypted SQLite database (keys.db) with authenticated encryption — integrity of vault verified on every open |
| ☐ | master.key derived from AW1 hardware-backed identifier (TPM or hardware fingerprint) — never stored in software, never leaves the AW1 machine |
| ☐ | Only API Broker agent holds vault decryption password — no other container has access to vault credentials |
| ☐ | Keys injected at container runtime via tmpfs in-memory mount — NOT environment variables, NOT .env files in containers, NOT Docker secrets files on disk |
| ☐ | Keys zeroed from process memory immediately after API call completes using ctypes.memset or equivalent — keys are not held longer than needed |
| ☐ | All API keys confirmed absent from Git history: git-secrets pre-commit hook active, git log --all -S 'sk-' verified clean, truffleHog scan run on repository |
| ☐ | Automated quarterly key rotation schedule: new key provisioned, distributed, old key revoked — rotation tested in staging first |
| ☐ | All vault access events logged to append-only tamper-evident audit log: each entry includes HMAC-SHA256 of previous entry — log tampering is detectable (SOC 2 Type II CC6 requirement) |
| ☐ | Redis connections use TLS (port 6380) and Redis ACL authentication — plaintext Redis connections are rejected |
| ☐ | PostgreSQL connections require SSL: sslmode=verify-full with server certificate verification — sslmode=disable is never permitted |
| ☐ | Container network isolation: all agent containers communicate exclusively via hgr-network bridge — no direct internet access from agent containers |
| ☐ | Trivy container image scanning integrated into CI pipeline: images with CRITICAL or HIGH CVEs are blocked from deployment — weekly scheduled scan of all running images |
| ☐ | Software Bill of Materials (SBOM) generated per build using CycloneDX in SPDX format — SBOM archived alongside each release artifact (EO 14028 supply chain requirement) |
| ☐ | Dependabot or Renovate configured: automated PRs for dependency updates weekly — known CVEs addressed within 30 days, CRITICAL within 72 hours |
| ☐ | Bandit Python SAST runs in CI pipeline: B-severity and above issues block merge — SAST report published as CI artifact |
| ☐ | OWASP ZAP DAST scan runs against API Gateway in staging on every release candidate — findings triaged and P0/P1 fixed before production promotion |
| ☐ | Security Agent scans each LogicNode before registry insertion: known vulnerability patterns, unsafe code constructs, and license compliance flags |
| ☐ | Security incident response runbook documented: detection → containment → eradication → recovery → post-mortem (NIST SP 800-61 lifecycle) — runbook tested with tabletop exercise |
| ☐ | Annual third-party penetration test scheduled — internal scans do not replace external red-team assessment (SOC 2 CC7.1 / PCI DSS 11.3) |
| ☐ | OWASP Top 10 API Security compliance verified: API1 (broken object auth), API2 (broken user auth), API3 (broken object property auth), API4 (unrestricted resource consumption), API5–API10 assessed |
| 8. LogicNode Pipeline & Refined-IR Semantic Extraction · 14→4→1 Comprehension Flow · Versioning · IP Compliance |  |
| ☐ | Refined-IR data schema implemented as validated Pydantic v2 models with strict mode — schema violations raise at parse time, not silently coerce |
| ☐ | LogicNode data model complete: id (content-addressed SHA256 hash of semantic_intent), source_language, semantic_intent (Refined-IR), dependencies (list of LogicNode IDs), confidence_score (0.0–1.0), schema_version, extraction_agent_id, extraction_timestamp, model_version, source_file_hash |
| ☐ | LogicNode extraction is deterministic: same source code always produces identical LogicNode ID (content-addressed hashing) — enables deduplication and cache hits |
| ☐ | Minimum confidence_score threshold enforced at QC gate: nodes below 0.85 confidence are rejected and returned to Specialist for re-extraction — never passed downstream |
| ☐ | LogicNode schema versioning implemented: schema_version field on every node, migration path defined, breaking changes increment major version — consumers validate schema_version before processing |
| ☐ | Language specialist extraction pipeline implemented and integration-tested for all 14 languages: Python, JavaScript, Ruby, PHP, C, C++, Rust, Zig, Java, C#, Scala, Kotlin, MATLAB, R, Julia, Mathematica |
| ☐ | 14 → 4 → 1 comprehension flow validated end-to-end: sample multi-language codebase processed, LogicNodes extracted, pod consolidation verified, CEO fusion verified, output binary produced |
| ☐ | LogicNode Registry: Redis HSET structures for active/in-progress nodes, Git repository for immutable signed history — all registry writes produce a Git commit |
| ☐ | LogicNode LRU cache implemented: hot nodes (accessed >10 times in 1h) served from process memory — reduces Redis load by an estimated 60% for repeated queries |
| ☐ | QC/Audit verification gate wired between Specialist output and Sub-Manager consolidation: formal verification method documented per pod (model checking for Systems pod, abstract interpretation for Enterprise pod) |
| ☐ | Cross-pod fusion logic implemented in CEO agent: conflict resolution strategy defined when two pods produce differing LogicNodes for same semantic concept |
| ☐ | Hardware-Mapping Injector optimization pass: AW1-specific tuning applied (AVX-512 intrinsics for i7-14700F, CUDA kernel selection for RTX 4060 Ti) — optimization documented per target architecture |
| ☐ | LogicNode dependency graph stored in Neo4j and queryable: create_node(), create_relationship(), query() — circular dependency detection implemented |
| ☐ | IP and OSS license provenance tracked per LogicNode: source_license field (MIT, Apache-2.0, GPL-3.0, etc.) — GPL-contaminated nodes trigger legal flag and halt binary fusion pending legal review |
| ☐ | Full traceability audit trail recorded in Traceability Ledger: source_file → extraction_agent → LogicNode ID → QC result → pod consolidation → CEO fusion → output binary — every step is auditable |
| ☐ | LogicNode schema migration tested: existing nodes in registry remain queryable after schema version bump — backward compatibility window defined (minimum 2 major versions) |
| 9. Testing & Quality Assurance Test Pyramid · Coverage Gates · Chaos Engineering · Contract Tests · Mutation Testing |  |
| ☐ | pytest test suite configured with coverage reporting (pytest-cov): HTML and XML reports generated as CI artifacts |
| ☐ | Code coverage gates enforced in CI: unit test line coverage ≥ 80% overall, critical path coverage ≥ 95% — build fails if thresholds not met (Google Engineering Practices) |
| ☐ | Test pyramid ratio validated: unit tests > integration tests > E2E tests in count — inverted pyramid is a CI anti-pattern causing slow, flaky pipelines |
| ☐ | Integration tests for all 6 Semantic Bus protocol publish/subscribe flows — verified with real Redis container (not mock) using pytest-docker |
| ☐ | Protocol schema tests for all 6 message types: valid payloads accepted, invalid payloads rejected with correct HTTP status and structured error body |
| ☐ | Pact consumer-driven contract tests between API Gateway and Mission Control frontend — API changes that break the frontend are caught before deployment (contract testing standard) |
| ☐ | Database integration tests with transaction rollback after each test: no test pollution, no persistent test data in development databases |
| ☐ | API endpoint tests: full JWT auth coverage (valid token, expired token, missing token, wrong scope), all HTTP methods, pagination edge cases |
| ☐ | End-to-end mission flow test: submit sample multi-language codebase → LogicNode extraction → QC verification → pod consolidation → CEO fusion → binary output → pass/fail assertion |
| ☐ | 0.0001% tolerance compliance suite: 1000 test cases executed across all language specialists, minimum 999 must pass for QC/Audit gate to be considered operational |
| ☐ | Load test: Semantic Bus throughput measured under peak concurrent agent load — SLO gate: bus must sustain >1000 messages/sec with P99 latency <50ms |
| ☐ | Stress test: all 35 containers simultaneously active on AW1 — CPU < 85% and memory < 90% of limits after 30-minute sustained load |
| ☐ | Chaos engineering with Pumba or Toxiproxy: simulate Redis failure, Postgres failure (connection refused), network partition between pods — verify system degrades gracefully and alerts fire |
| ☐ | Game Day exercises scheduled quarterly in staging: deliberate failure injection, verify monitoring detects within SLO, measure Time to Detect (TTD) and Time to Restore (TTR) |
| ☐ | SLO performance gates enforced in CI: P99 API response < 500ms, agent task completion < 30s for standard missions — performance tests are CI blockers, not informational |
| ☐ | Baseline performance benchmarks recorded and tracked over time using Prometheus historical data — performance regressions >10% block deployment (DORA Elite performer practice) |
| ☐ | Agent context isolation verified under concurrent load: 35 agents active simultaneously, memory profiling confirms no cross-container context leakage |
| ☐ | DLQ recovery test: messages that fail routing are captured in DLQ, retry logic re-attempts delivery, successfully retried messages confirmed in target agent inbox |
| ☐ | OWASP ZAP security scan against API Gateway in staging: all CRITICAL and HIGH findings addressed before production promotion |
| ☐ | Container healthcheck tests automated: each container's healthcheck endpoint tested in isolation, unhealthy response verified to trigger restart |
| ☐ | Regression test suite integrated into CI pipeline: runs on every push to main, every PR, and nightly — regression failures block merge |
| ☐ | Test data management: synthetic data factory generates realistic test missions without real user code — no production source code in test environments |
| ☐ | Mutation testing (mutmut) run on core LogicNode extraction and QC logic: mutation score target >70% — validates that tests catch real bugs, not just achieve coverage numbers |
| 10. Monitoring, Observability & SRE Three Pillars · SLOs/SLIs · Error Budgets · Alert Runbooks · Incident Management |  |
| ☐ | OpenTelemetry SDK integrated into all agents and API Gateway: emits traces (OTLP), metrics (Prometheus), and structured logs — three pillars of observability fully implemented |
| ☐ | Distributed trace correlation: every API request generates a trace_id propagated via OpenTelemetry context through all downstream agents — end-to-end request path traceable in Jaeger |
| ☐ | Prometheus metrics endpoint (/metrics) exposed on each of the 35 agent containers — scraped every 15s by central Prometheus instance |
| ☐ | Grafana dashboard suite: main overview (all 35 agents, bus health, active missions), per-pod detail views, LogicNode pipeline throughput, API Gateway RED metrics |
| ☐ | Service Level Objectives (SLOs) formally defined: API availability 99.9% (8.7h downtime/year), API P99 latency < 500ms, mission completion P95 < 60s — SLOs reviewed quarterly |
| ☐ | Service Level Indicators (SLIs) implemented as Prometheus recording rules: availability = successful_requests / total_requests, latency = histogram_quantile(0.99, ...) |
| ☐ | Error budget tracking: remaining error budget displayed on Grafana — when budget < 10% remaining, new deployments freeze and focus shifts to reliability (Google SRE error budget policy) |
| ☐ | Semantic Bus message throughput tracked: messages/sec per protocol channel, DLQ depth, retry rate — bus saturation alert at 80% capacity |
| ☐ | Agent response latency tracked as Prometheus histogram — P50/P95/P99 per agent type, SLO breach alert fires when P99 exceeds threshold for 5 consecutive minutes |
| ☐ | Redis memory usage alert: warning at 80% of maxmemory (alert), critical at 90% (page) — maxmemory breach causes data loss via eviction |
| ☐ | PostgreSQL slow query alert: queries >100ms logged to pg_stat_statements, Grafana panel shows top-10 slowest queries — reviewed weekly |
| ☐ | DLQ depth alert: fires when any DLQ channel depth > 100 messages for 5+ minutes — DLQ growth indicates systemic routing or processing failure |
| ☐ | LLM token budget alert: Accountant publishes alert when any agent consumes >80% of monthly token budget — prevents billing surprise |
| ☐ | System heartbeat monitor: alert fires if any of the 35 agents misses 3 consecutive heartbeats (90s window) — page the on-call engineer for P1 agent failures |
| ☐ | All alerts have linked runbooks: alert body includes runbook URL, on-call engineer knows what to do without tribal knowledge (PagerDuty best practice) |
| ☐ | Alert severity tiers defined: P1 (immediate — page now), P2 (respond within 1h), P3 (business hours only) — alert routing configured by severity in PagerDuty or equivalent |
| ☐ | Alert fatigue prevention: alert volume reviewed monthly, noisy alerts tuned or suppressed, signal-to-noise ratio tracked — >5 alerts/day per engineer indicates a problem |
| ☐ | Blameless post-mortem written for every P1 and P2 incident: 5-Whys root cause analysis, contributing factors, action items with owners and due dates — stored in /docs/postmortems/ |
| ☐ | Centralized log aggregation: all 35 agent containers log to stdout (JSON), collected by Promtail/Fluentd, stored in Loki or Elasticsearch |
| ☐ | Log retention policy: hot (7 days — Loki/Elasticsearch), warm (30 days — compressed S3/MinIO), cold (1 year — archived MinIO) — cost-optimized tiered storage |
| ☐ | Monthly capacity review: Grafana trending reviewed for CPU, memory, disk growth rate — proactive scaling plan triggered when projected exhaustion < 90 days (SRE capacity planning) |
| ☐ | Mission success/failure rate KPI on Grafana dashboard — weekly trend reported to stakeholders, target: >99.5% mission success rate |
| 11. DevOps, CI/CD & Release Management GitOps · DORA Metrics · Artifact Management · Rollback · Change Control |  |
| ☐ | Git repository with branch protection on main: PR required, minimum 1 reviewer, status checks must pass, no force-push, no direct commits to main |
| ☐ | All infrastructure changes via Pull Requests: GitOps principle — the repository is the single source of truth for all system state |
| ☐ | git-secrets pre-commit hook active: blocks API keys, passwords, and credentials from commits — TruffleHog scan run on full repository history to confirm clean baseline |
| ☐ | Pre-commit hooks enforce code quality automatically: black/isort (Python formatting), ruff/flake8 (linting), mypy (type checking) — consistent quality enforced before CI |
| ☐ | Docker images built and tagged with immutable SHA256 digest in production: docker pull image@sha256:... — :latest tag never deployed to production (mutable tag is a reproducibility risk) |
| ☐ | Container registry with image scanning: GHCR, Docker Hub, or self-hosted Harbor — all images scanned for CVEs before promotion from build → staging → production |
| ☐ | Agent base image: Python 3.11+ runtime with LangGraph, Gemini SDK, Redis client (redis-py[hiredis]), asyncpg, all pinned to exact versions in requirements.txt |
| ☐ | CI pipeline stages: pre-commit checks → lint → unit tests (with coverage gate) → integration tests → security scan (Bandit + Trivy) → build images → push to registry → SBOM generation |
| ☐ | CD pipeline stages: pull verified images → docker compose up --force-recreate (rolling restart) → smoke tests → health verification → promotion gate |
| ☐ | DORA metrics tracked and reported monthly: Deployment Frequency, Lead Time for Changes, Change Failure Rate, Mean Time to Restore — target Elite performer tier (deploy on-demand, MTTR < 1h, CFR < 5%) |
| ☐ | Semantic versioning (SemVer) enforced: MAJOR.MINOR.PATCH — every production release has a Git tag, CHANGELOG.md entry, and deployment record in Traceability Ledger |
| ☐ | CHANGELOG.md maintained: every release entry documents what changed, what was fixed, what was added — following Keep a Changelog format |
| ☐ | One-command rollback implemented: ./scripts/rollback.sh <previous-version> pulls prior images and restarts — tested monthly in staging to confirm it works before needed in production |
| ☐ | Blue-green deployment strategy evaluated for major releases: traffic switch is instantaneous, previous version kept warm for 30-minute rollback window |
| ☐ | Change Advisory Board (CAB) process defined: major changes (schema migrations, new agents, protocol version bumps) require a change request documented and reviewed before production |
| ☐ | SLSA Level 2 supply chain compliance: CI provenance attestation generated per build, SBOM published alongside each release, build environment is hermetic (no internet access during build) |
| ☐ | PostgreSQL streaming replication backup: restore test performed monthly, restore time < 4h, data loss < 24h (RTO/RPO documented and accepted by stakeholders) |
| ☐ | Redis RDB + AOF backup: daily snapshot to encrypted MinIO, restore verified in staging monthly — Redis cluster state fully recoverable |
| ☐ | Disaster recovery runbook documented and tested: step-by-step procedures for full system restore from backup on new hardware — DR drill conducted semi-annually |
| ☐ | Log rotation configured: max-size: 100m, max-file: 5 on all containers — confirmed disk usage stays bounded under 30-day continuous operation |
| ☐ | Cold-boot test: AW1 powered off, powered on, docker compose up — all 35 agents healthy and publishing heartbeats within 5 minutes |
| ☐ | Production deployment checklist reviewed by second developer before every major release — four-eyes principle on production changes |
| 12. Compliance, Data Governance & Documentation Data Classification · GDPR · CMMC · SOC 2 · IP Protection · ADRs · Runbooks |  |
| ☐ | Data classification policy defined and applied to all data flowing through the system: PUBLIC, INTERNAL, CONFIDENTIAL, RESTRICTED — each class has handling, storage, and transmission rules |
| ☐ | Data retention and deletion policy documented: mission data retained for 90 days active + 1 year archive, then purged — policy enforced by automated cleanup job, not manual process |
| ☐ | Privacy Impact Assessment (PIA) completed: determines whether the system processes personal data (user-submitted source code may contain PII) and which privacy regulations apply |
| ☐ | GDPR compliance review if processing EU user code: right to erasure implemented (mission data deletable on request), data processing agreements (DPA) in place with all third-party processors |
| ☐ | CCPA compliance review if serving California users: privacy policy published, opt-out mechanism defined, data inventory maintained |
| ☐ | Code provenance tracking enforced: every piece of source code processed is logged with origin, submitting user, timestamp, and license — prevents inadvertent IP theft claims from enterprise customers |
| ☐ | OSS license inventory: all open-source dependencies in SBOM, license compatibility verified — GPL components not embedded in proprietary binaries without legal review, AGPL flagged for SaaS review |
| ☐ | CMMC Level 1 baseline controls reviewed for defense contractor eligibility: access control (AC.L1-3.1.1), identification (IA.L1-3.5.1), incident response (IR.L1), media protection (MP.L1) — gap list documented |
| ☐ | SOC 2 Type II readiness gap assessment: CC6 (access controls), CC7 (system operations and monitoring), A1 (availability) trust service criteria reviewed — readiness report produced |
| ☐ | Architecture Decision Records (ADRs) maintained in /docs/adr/: every major technical decision documented with context, options considered, decision made, and consequences — Michael Nygard ADR format |
| ☐ | All runbooks stored in /docs/runbooks/ alongside the code they describe — runbooks versioned in Git, updated whenever the system they describe changes |
| ☐ | API documentation published and versioned: internal developers and future team members can onboard without tribal knowledge — includes authentication guide, endpoint reference, and integration examples |
| ☐ | Developer onboarding guide complete: new developer can set up local environment, run all tests, and deploy to development in under 2 hours — guide tested by a fresh pair of eyes |
| ☐ | Dependency audit report generated quarterly: all third-party libraries listed with version, license, last update date, known CVEs — stale or abandoned dependencies flagged for replacement |
| ☐ | Intellectual property assignment documentation: all code produced by the system clearly assigned to the LLC — work-for-hire agreements and IP assignment clauses reviewed by counsel |

DEVELOPER SIGN-OFF  ·  v3.0 Final

| Developer Name | Signature | Date Completed | Reviewer Sign-off |
| --- | --- | --- | --- |

Upon completion and sign-off of all 271 tasks across 12 sections, the Holy Grail Refinery backend is production-grade and enterprise-ready. Proceed to frontend integration, end-to-end mission testing, and enterprise customer readiness review.